ODA3 INSTITUTE Cheat Sheet 30/60/90-Day Operational Readiness Pathway GAISSF™, UAIF™ and AI-IRF™ Implementation Checklist DocID: ODA3-2026-07-CHT-HAI-002 Classification: Public © ODA3 Pvt Ltd

Table of Contents

# 30/60/90-Day EU AI Act Operational-Readiness Pathway

Governing source: ODA3-2026-07-TCR-HAI-004
Publication candidate ID: ODA3-2026-07-CHT-HAI-002 — confirm sequence before publication
Use: Implementation planning; not certification or legal advice

## Days 0–30 — Scope, classify and assign

| Action | Primary owner | Required evidence | Framework support |
| --- | --- | --- | --- |
| Reconcile AI-system and GPAI-model inventory | AI governance | Approved inventory and system identifiers | GAISSF |
| Record actor role and legal entity | Legal/compliance | Dated applicability memorandum | GAISSF traceability |
| Screen Article 5 prohibited practices | Legal + product | Screening decision and escalation record | GAISSF + AI-IRF |
| Assess high-risk classification | Legal + risk | Classification rationale and assumptions | GAISSF D8-CTL-01 |
| Assess Article 50 modalities | Product + legal | Disclosure/marking decision | GAISSF D5 controls |
| Assign control and evidence owners | Executive sponsor | RACI and evidence register | GAISSF D6 |
| Establish incident identity and minimum record | CISO/IR | UAIF record template | UAIF L0–L6 |
| Decide whether physical AI is in scope | Engineering + risk | Documented D9 inclusion/exclusion rationale | GAISSF D9 conditional scope |

Gate: No system moves to the implementation phase without an owner, classification record and unresolved-dependency log.

## Days 31–60 — Implement, document and connect

| Action | Primary owner | Required evidence | Framework support |
| --- | --- | --- | --- |
| Implement priority security and oversight controls | Engineering + CISO | Configuration, tests and approvals | GAISSF D1–D6 |
| Define logging and retention | Security architecture | Log specification and retention proof | GAISSF D6-CTL-02 + UAIF |
| Complete technical-documentation index | Model owner | Controlled document set | GAISSF D6-CTL-03 |
| Configure incident classification | IR lead | Valid UAIF examples and review workflow | UAIF |
| Calibrate provisional scoring inputs | IR + risk + legal | Calibration rationale and human-review rule | UAIF L2; routing only |
| Map playbooks and command roles | CISO + legal | Approved AI-IRF playbooks | AI-IRF |
| Test Article 50 notices/marking | Product owner | Test results and exceptions | GAISSF D5-CTL-04 supporting |
| Define potential Article 73 review | Legal + IR | Decision tree and escalation contacts | UAIF + AI-IRF |

Gate: Controls must produce reviewable evidence; policy text alone does not close the gate.

## Days 61–90 — Exercise, challenge and remediate

| Exercise | Decision tested | Evidence retained |
| --- | --- | --- |
| Prohibited-use discovery | Cease, contain, escalate and preserve | Timeline, approvals and corrective action |
| Transparency-control failure | Detect, disclose, remediate and validate | Failure record, fix and retest |
| Potential serious incident | Separate severity from reportability | UAIF record, AI-IRF timeline and legal rationale |
| Model rollback | Authority, integrity and recovery validation | Signed version record and test result |
| Evidence challenge | Can an independent reviewer reproduce the conclusion? | Findings and remediation register |
| Conditional physical-AI evidence flow | If D9 applies, can a D9-CTL-07 evidence package populate the required UAIF record fields? | Transformation test, signed evidence and validation result |

Final gate: Executive approval of residual gaps, exceptions, accountable owners and the roadmap to the applicable 2027 or 2028 date.

## Required recurring cycle

- Monthly: inventory and change review

- Quarterly: evidence-quality sampling and playbook exercise

- Following material change: applicability and classification reassessment

- Following incident: UAIF/AI-IRF lessons fed back into GAISSF controls

- Following regulatory change: update source references and dated applicability records

## Notably absent

This pathway supplies recommended sequencing, not an empirically proven universal implementation duration. It provides no fixed staffing-hour estimate, tooling budget, sector-validated UAIF weights, integration warranty, legal safe harbor or certification result. Retention periods must be determined for the applicable actor, provision, sector and evidence type; the pathway does not impose a universal ten-year rule.

Publication control

| Document ID | ODA3-2026-07-CHT-HAI-002 |
| --- | --- |
| Status | Publication candidate — register confirmation required |
| Regulatory baseline | 19 July 2026 |
| Publisher | ODA3 Institute |
| Legal entity | ODA3 Pvt Ltd |
| Licence | GAISSF Ecosystem Licence (GEL v1.0) |

GAISSF™, UAIF™, and AI-IRF™ are frameworks of ODA3 Institute, referenced under the GAISSF Ecosystem License (GEL) v1.0.

This publication provides operational and implementation guidance. It is not legal advice, certification, conformity assessment, regulatory approval or a guarantee of compliance. Applicability and legal sufficiency require review for the relevant actor, system, model, sector, jurisdiction and facts.