GAISSF® v1.0

Adoption Guide

Program Establishment, Governance and Implementation Planning

| Field | Value |
| --- | --- |
| Document ID | GAISSF-IMP-009 |
| Version | 1.0 |
| Status | Final Publication Edition |
| Classification | Implementation guidance — informative |
| Publisher | ODA3 Institute |
| Legal entity | ODA3 Pvt Ltd |
| Authoritative normative source | GAISSF-NOR-001 |
| Control baseline | 59 controls across nine domains |
| Foundational profile | 52 controls, as enumerated in the authoritative GAISSF profile register |
| Publication date | 29 June 2026 |

This guide supports adoption planning. It does not establish, amend or replace GAISSF requirements. GAISSF-NOR-001 and the controlled conformance profile prevail.

# Document Control

| Attribute | Controlled value |
| --- | --- |
| Title | GAISSF® v1.0 Adoption Guide |
| Document ID | GAISSF-IMP-009 |
| Version | 1.0 |
| Purpose | Guide organizations in establishing a GAISSF adoption program |
| Primary audience | Boards, executives, CISOs, AI governance leads, security architects, compliance, risk, legal, internal audit and program managers |
| Classification | Informative implementation guidance |
| Dependencies | GAISSF-NOR-001 through GAISSF-NOR-008 |
| Precedence | GAISSF-NOR-001 and controlled profile records prevail |
| Distribution | Public — Website and GitHub |

# Copyright, Licensing and Legal Notices

© 2026 ODA3 Pvt Ltd. Published market-facing by ODA3 Institute.

GAISSF® is used as a framework mark. Third-party names and marks remain the property of their respective owners.

This guide does not constitute legal, regulatory, safety, engineering, certification or audit advice. It does not create a legal safe harbour, establish a legal standard of care, or determine statutory compliance in any jurisdiction.

Adoption of GAISSF does not by itself establish legal compliance, certification eligibility, system safety, security, fairness, reliability or absence of harmful outcomes.

# Foreword

GAISSF adoption is a program of governance, engineering, evidence and assurance—not a document-acquisition exercise. Organizations obtain value when control ownership, operating processes, technical validation and executive risk decisions are integrated into normal business and system lifecycle practices.

# 1. Purpose and Scope

This guide provides a structured method for planning and establishing a GAISSF adoption program. It covers sponsorship, scope, governance, resourcing, control ownership, gap assessment, evidence architecture, remediation, internal assurance, certification readiness and continuing operation.

The guide applies to enterprise-wide, business-unit, service, platform, product and AI-system adoption. Organizations should tailor the sequence to their size, sector, jurisdiction, deployment model and risk exposure.

# 2. Adoption Principles

| Principle | Adoption meaning |
| --- | --- |
| Authoritative-source discipline | Use NOR-001 and the controlled 59-control catalogue as the source of requirements. Do not re-author controls in local language without traceability. |
| Scope before scoring | Define organizational, system, geographic, lifecycle and supplier boundaries before assessing conformance. |
| Risk-based but not optional-by-preference | Apply the controlled conformance profile and document justified exceptions; do not select only convenient controls. |
| Evidence over assertion | Require operating evidence showing that controls function in the assessed scope. |
| Cross-functional ownership | Distribute accountability across governance, security, engineering, data, privacy, safety, legal, procurement and audit. |
| Integration over parallel bureaucracy | Embed GAISSF into existing management systems, development workflows, risk processes and assurance mechanisms. |
| Continuous operation | Treat adoption as an operating system with monitoring, review and improvement—not a one-time project. |

# 3. Adoption Outcomes

| Outcome | What good looks like | Evidence |
| --- | --- | --- |
| Governance established | Executive sponsor, steering body, decision rights and escalation routes are active | Charter, minutes, risk decisions |
| Scope controlled | In-scope systems, business units, suppliers and locations are enumerated | Scope statement, inventory, architecture diagrams |
| Controls owned | Each applicable control has accountable and operating owners | RACI, control register |
| Gaps understood | Design and operating gaps are recorded and prioritized | Gap assessment, risk ratings |
| Evidence managed | Evidence is indexed, current, traceable and reviewable | Evidence repository and index |
| Remediation funded | Corrective actions have owners, dates and resources | Approved roadmap, budget, action log |
| Assurance operating | Internal testing and management review are recurring | Test results, audit reports, review records |
| Certification decision informed | Scope, readiness, cost and residual risks are understood | Readiness report and executive approval |

# 4. Adoption Lifecycle

| Phase | Primary purpose |
| --- | --- |
| Phase 0 — Mobilize | Confirm sponsor, mandate, strategic objective and program lead. |
| Phase 1 — Discover | Inventory AI systems, services, models, data, suppliers and jurisdictions. |
| Phase 2 — Scope | Define assessment boundary, conformance target and applicable profiles. |
| Phase 3 — Govern | Establish decision rights, control ownership and reporting. |
| Phase 4 — Assess | Perform control-by-control design and operating-effectiveness assessment. |
| Phase 5 — Remediate | Prioritize and implement corrective actions. |
| Phase 6 — Evidence | Build certification-grade evidence packages and traceability. |
| Phase 7 — Assure | Conduct internal validation, independent review and readiness assessment. |
| Phase 8 — Certify or Attest | Pursue external assessment where appropriate. |
| Phase 9 — Sustain | Monitor change, threats, performance, exceptions and continued conformance. |

# 5. Phase 0 — Mobilize the Program

## 5.1 Establish the mandate

Define the business reason for adoption: assurance, customer requirement, regulatory readiness, risk reduction, market access or internal standardization.

Name an executive sponsor with authority over scope, funding and cross-functional participation.

Appoint a program lead responsible for coordination, traceability and reporting.

Approve a program charter stating objectives, boundaries, assumptions, exclusions and intended certification outcome.

## 5.2 Program charter minimum content

| Charter field | Minimum content |
| --- | --- |
| Purpose | Why GAISSF is being adopted |
| Target outcome | Internal conformance, customer assurance, certification or staged adoption |
| Initial scope | Business units, systems, regions and lifecycle stages |
| Authority | Sponsor and decision rights |
| Governance | Steering body and reporting cadence |
| Resources | Core team, subject-matter support and budget |
| Milestones | Assessment, remediation, evidence and assurance checkpoints |
| Dependencies | Legal, procurement, engineering, tooling and supplier constraints |
| Success criteria | Measurable adoption and readiness outcomes |

# 6. Phase 1 — Discover the Environment

Discovery shall produce an evidence-backed view of the AI estate. The inventory should include internally developed systems, embedded AI functions, third-party services, foundation-model dependencies, agentic components and physical-AI deployments.

| Inventory field | Example content |
| --- | --- |
| System identifier | Unique name and owner |
| Purpose and users | Business objective, users and affected persons |
| Model dependency | Model name, provider, version and deployment type |
| Data | Training, tuning, retrieval and operational data categories |
| Interfaces | APIs, tools, agents, plugins, external actions and downstream systems |
| Deployment | Cloud, on-premises, edge, mobile, embedded or cyber-physical |
| Criticality | Safety, financial, legal, operational and reputational impact |
| Jurisdictions | Countries, regions and sector regimes |
| Suppliers | Model, data, hosting, evaluation and integration providers |
| Lifecycle status | Design, test, pilot, production, suspended or retired |

# 7. Phase 2 — Define Scope and Conformance Target

## 7.1 Scope dimensions

Organizational boundary: legal entities, functions, sites and shared services.

System boundary: AI components, applications, infrastructure, interfaces and data flows.

Lifecycle boundary: acquisition, design, training, testing, deployment, monitoring and retirement.

Geographic boundary: jurisdictions and data-transfer locations.

Supplier boundary: outsourced services and inherited controls.

Certification boundary: what will and will not appear on a certificate or assurance statement.

## 7.2 Conformance target

| Target | Use | Adoption implication |
| --- | --- | --- |
| Foundational | Initial controlled baseline | Assess the canonical 52-control profile exactly as enumerated in the controlled profile register. |
| Operational | Full operating framework | Assess all 59 controls and demonstrate consistent operation. |
| Optimized | Advanced assurance and continuous monitoring | Assess all 59 controls plus continuous-monitoring and improvement expectations. |
| Sector profile | Additional sector or jurisdiction obligations | Apply additively; it does not replace the base profile. |

Important: the Foundational profile is not equivalent to excluding the D9 domain. The controlled profile register shall be used to identify the seven exclusions and the 52 included controls.

## 7.3 Scope statement template

| Field | Illustrative entry |
| --- | --- |
| Organization | Example enterprise and named business unit |
| Systems | Named AI services and supporting platforms |
| Locations | Specified regions and hosting environments |
| Lifecycle | Development through production operation |
| Suppliers | Named critical providers and inherited-control boundaries |
| Profile | Foundational / Operational / Optimized plus sector profiles |
| Exclusions | Explicitly justified and approved |
| Assessment period | Evidence period and cut-off date |

# 8. Phase 3 — Establish Governance

| Role | Primary accountability |
| --- | --- |
| Board or risk committee | Oversight of material AI risk and assurance |
| Executive sponsor | Mandate, resources, escalation and residual-risk acceptance |
| GAISSF steering committee | Cross-functional decisions and progress control |
| Program lead | Plan, dependencies, traceability and reporting |
| Control owner | Design and accountability for control effectiveness |
| Control operator | Day-to-day execution and evidence generation |
| System owner | System risk, lifecycle and supplier decisions |
| Legal and compliance | Applicable obligations and legal interpretation |
| Internal audit / assurance | Independent challenge and testing |
| Certification liaison | Assessment coordination and controlled representations |

# 9. Phase 4 — Conduct the Baseline Assessment

Assessment should distinguish control design, implementation, operation and effectiveness. A policy alone does not demonstrate operation.

| Rating | Meaning | Typical evidence |
| --- | --- | --- |
| Not applicable | Excluded only through controlled applicability rules or approved scope rationale | Applicability decision and approval |
| Not implemented | No adequate control design or operation | Gap record |
| Designed | Control is documented but not fully operating | Policy, procedure, design record |
| Implemented | Mechanism exists but evidence period is insufficient or inconsistent | Configuration, deployment record |
| Operating | Control operates consistently in the assessed scope | Logs, tickets, reviews, test outputs |
| Effective | Control demonstrably reduces the intended risk and passes assurance testing | Outcome metrics, independent validation |

## 9.1 Assessment method

Review the exact control statement and objective.

Confirm applicability to the defined scope.

Identify required control owners and operators.

Inspect design documentation and implementation records.

Sample operating evidence across the assessment period.

Test technical and procedural operation where applicable.

Record gaps, risks, dependencies and conflicting evidence.

Assign corrective action and target date.

# 10. Phase 5 — Build the Remediation Roadmap

| Priority | Criteria | Expected treatment |
| --- | --- | --- |
| P0 — Immediate | Material safety, legal, security or uncontrolled production exposure | Contain, suspend or restrict operation; executive escalation |
| P1 — Critical | Major control absence affecting certification or material risk | Funded remediation with executive tracking |
| P2 — High | Significant design or operating weakness | Time-bound corrective action |
| P3 — Moderate | Partial implementation or evidence weakness | Planned improvement |
| P4 — Low | Documentation, efficiency or optimization issue | Normal improvement backlog |

## 10.1 Roadmap fields

Control ID and finding ID

Risk statement and affected scope

Root cause

Interim containment

Corrective action

Accountable owner

Resources and dependencies

Target date

Validation method

Closure evidence

# 11. Phase 6 — Establish the Evidence Architecture

| Evidence class | Examples | Quality expectation |
| --- | --- | --- |
| Governance | Charters, approvals, meeting minutes, risk decisions | Signed, dated and scope-linked |
| Design | Policies, procedures, architectures, threat models | Controlled version and owner |
| Technical | Configurations, test outputs, scans, model evaluations | Reproducible and attributable |
| Operational | Logs, tickets, review records, monitoring outputs | Representative across the evidence period |
| Supplier | Contracts, attestations, due diligence, service reports | Current and linked to inherited controls |
| Corrective action | Finding records, fixes, validation and closure approval | Traceable from issue to verified closure |

## 11.1 Evidence index minimum fields

| Field | Description |
| --- | --- |
| Evidence ID | Unique identifier |
| Control ID | Mapped GAISSF control |
| Scope element | System, business unit, supplier or location |
| Owner | Evidence custodian |
| Period | Date range represented |
| Source | System or process of origin |
| Integrity | Hash, signature or repository control where appropriate |
| Status | Draft, approved, expired or superseded |
| Location | Controlled repository path |
| Limitations | Known gaps, sampling limits or assumptions |

# 12. Phase 7 — Internal Assurance and Readiness

Perform a document and traceability review.

Re-test high-risk technical controls.

Verify the complete Statement of Applicability.

Confirm evidence-period sufficiency.

Review open exceptions and residual-risk acceptance.

Validate that public claims match the assessed scope.

Conduct management review and readiness decision.

## 12.1 Readiness decision criteria

| Decision | Criteria |
| --- | --- |
| Proceed | No unresolved major nonconformities; evidence is sufficient; scope is stable |
| Proceed conditionally | Limited minor issues with approved closure plan and no material misstatement risk |
| Defer | Evidence period, scope stability or remediation is insufficient |
| Stop and contain | Material uncontrolled risk or invalid certification representation |

# 13. Phase 8 — External Assessment and Certification

Organizations seeking certification should establish a single controlled interface for assessor requests, evidence transfer, finding management and public claims.

| Preparation area | Required action |
| --- | --- |
| Scope | Freeze and approve the certification boundary |
| Evidence | Provide indexed, current and authenticated evidence |
| Sampling | Identify populations and support reproducible sampling |
| Personnel | Make control owners and operators available |
| Findings | Use controlled correction and corrective-action workflow |
| Appeals | Use the certification program’s controlled appeals route |
| Claims | Approve certificate wording, marks and public statements |

# 14. Phase 9 — Sustain Adoption

| Operating mechanism | Minimum activity |
| --- | --- |
| Change monitoring | Assess system, supplier, legal and threat changes |
| Control monitoring | Track failures, exceptions and performance indicators |
| Management review | Review status, risks, resources and improvement |
| Internal assurance | Retest controls based on risk and change |
| Evidence maintenance | Refresh expired and superseded evidence |
| Training | Maintain role-based competence |
| Incident learning | Feed incidents and near misses into controls |
| Release management | Assess new GAISSF versions and migration impact |

# 15. Adoption Roadmap

| Time horizon | Primary activities | Deliverables |
| --- | --- | --- |
| Days 0-30 | Mobilize, inventory, initial scope, sponsor and charter | Program charter, inventory, draft scope |
| Days 31-60 | Governance, profile selection, baseline assessment | RACI, SoA, gap register |
| Days 61-90 | Prioritized remediation and evidence architecture | Roadmap, evidence index, dashboards |
| Months 4-6 | Implement critical controls and internal assurance | Operating evidence, test results, review records |
| Months 7-9 | Close high-priority gaps and stabilize operation | Corrective-action closure, readiness report |
| Months 10-12 | External assessment or sustained internal conformance | Assessment package, certification decision |

Time horizons are illustrative. Actual duration depends on scope, maturity, evidence availability, supplier dependencies and remediation complexity.

# 16. Program Metrics

| Metric | Interpretation | Caution |
| --- | --- | --- |
| Applicable controls with assigned owner | Ownership completeness | Does not prove operation |
| Controls with current operating evidence | Evidence coverage | Quality matters more than count |
| Open major findings | Material readiness risk | Track age and exposure |
| Corrective actions overdue | Execution weakness | Consider dependency causes |
| Exceptions nearing expiry | Residual-risk exposure | Require review before extension |
| Systems inventoried | Discovery completeness | Shadow AI may remain |
| Supplier evidence coverage | Third-party assurance | Attestations may be insufficient |
| Control retest pass rate | Operational stability | Avoid masking high-impact failures |

# 17. Common Adoption Failure Modes

| Failure mode | Why it fails | Corrective response |
| --- | --- | --- |
| Treating GAISSF as a checklist | Ignores scope, operation and evidence | Establish control ownership and testing |
| Starting with certification | Creates evidence scramble and unstable scope | Build operating capability first |
| Copying control text into policy | Produces paper conformance | Connect requirements to systems and workflows |
| Using maturity to offset failures | Masks unmet mandatory controls | Separate maturity from conformance |
| Ignoring suppliers | Leaves inherited risks unassessed | Define supplier boundaries and evidence |
| Over-scoping the first release | Creates unmanageable remediation | Use a defensible staged scope |
| Under-scoping interfaces | Excludes material dependencies | Include data flows, tools, agents and external actions |
| Relying on self-attestation only | Reduces assurance credibility | Use independent challenge based on risk |

# 18. Sector and Jurisdiction Tailoring

Sector and jurisdiction requirements should be treated as additive overlays. The organization should maintain a legal and regulatory obligations register linked to GAISSF controls without claiming automatic equivalence.

Identify applicable laws, regulators, standards and contractual obligations.

Record which requirements are fully addressed, partially addressed or outside GAISSF scope.

Apply sector profiles and specialist safety or quality standards where required.

Escalate conflicts between framework guidance and applicable law.

Retain legal interpretation outside the control-assessment function.

# 19. Limitations

This guide does not enumerate every control requirement.

It does not replace the authoritative conformance profile or Statement of Applicability.

It does not establish universal cost, staffing or schedule benchmarks.

It does not determine legal applicability or certify a system.

It cannot eliminate sampling, evidence or assessor-judgement limitations.

# 20. Notably Absent

No promise of certification within a fixed period.

No claim that adoption guarantees security, safety, compliance or market approval.

No universal requirement to adopt the highest tier.

No permission to exclude controls for convenience.

No replacement for sector safety engineering, privacy, quality or cybersecurity obligations.

No assumption that all D9 controls are outside the Foundational profile.

# Annex A — Adoption Readiness Checklist

☐ Executive sponsor appointed

☐ Program charter approved

☐ AI inventory substantially complete

☐ Scope statement approved

☐ Conformance profile selected

☐ Statement of Applicability established

☐ Control owners assigned

☐ Baseline assessment completed

☐ Critical risks contained

☐ Remediation roadmap funded

☐ Evidence repository operational

☐ Internal assurance completed

☐ Exceptions and residual risks approved

☐ Certification decision documented

☐ Continuing-conformance process active

# Annex B — Program Workplan Template

| Workstream | Owner | Key outputs | Target date | Status |
| --- | --- | --- | --- | --- |
| Governance |  | Charter, steering committee, reporting |  |  |
| Scope and inventory |  | Inventory, boundary, SoA |  |  |
| Control implementation |  | Control designs and procedures |  |  |
| Technical validation |  | Tests, evaluations and monitoring |  |  |
| Evidence management |  | Evidence index and repository |  |  |
| Supplier assurance |  | Due diligence and inherited-control records |  |  |
| Remediation |  | Corrective-action plan and closure |  |  |
| Internal assurance |  | Readiness review and management approval |  |  |
| Certification |  | Assessment coordination and claims control |  |  |

# Annex C — Executive Decision Log Template

| Decision ID | Decision | Options considered | Rationale | Owner | Date | Evidence |
| --- | --- | --- | --- | --- | --- | --- |

# Annex D — Source Traceability

| Guide section | Primary controlled source |
| --- | --- |
| Framework requirements | GAISSF-NOR-001 |
| Executive interpretation | GAISSF-NOR-002 |
| Initial implementation sequence | GAISSF-NOR-003 |
| Control records and evidence fields | GAISSF-NOR-004 |
| Terminology | GAISSF-NOR-005 |
| External references | GAISSF-NOR-006 |
| Release and supersession status | GAISSF-NOR-007 |
| Historical decisions and corrections | GAISSF-NOR-008 |

# Annex E — Publication Record

| Version | Date | Change | Status |
| --- | --- | --- | --- |
| 1.0 | 29 June 2026 | Initial adoption guide for GAISSF v1.0 | Final Publication Edition |

# Controlled Profile Reconciliation Notice

The Foundational profile comprises 52 controls across all nine domains, as enumerated in the controlled conformance profile. Seven controls are excluded from that profile; the exclusions are not equivalent to excluding the D9 domain.

Any earlier wording that described the Foundational profile as D1-D8 only or treated the entire D9 domain as excluded is superseded by this statement and the controlled conformance profile.

# Detailed Program Establishment Model

| Workstream | Activities | Deliverables | Gate |
| --- | --- | --- | --- |
| Governance | Mandate, charter, sponsor, steering body, decision rights | Charter, RACI, reporting calendar | Sponsor approval |
| Scope and inventory | Discover systems, data, models, agents, suppliers and jurisdictions | Inventory, boundary, profile, SoA | Scope approval |
| Assessment | Assess design, implementation, operation and effectiveness | Gap register, risk ratings, evidence index | Baseline accepted |
| Remediation | Prioritize, fund, implement and validate actions | Roadmap, budget, closure evidence | Critical gaps closed |
| Assurance | Test, sample, challenge and management-review controls | Readiness report, findings, risk decisions | Proceed/defer decision |
| Sustainment | Operate metrics, incidents, suppliers, evidence and improvement | Operating dashboard and review records | BAU acceptance |

# Resource and Competence Planning

The adoption plan should estimate effort by system count, control applicability, supplier dependence, evidence maturity and remediation complexity. Competence plans should cover AI engineering, cybersecurity, privacy, risk, safety, assurance and relevant sector obligations.

| Role family | Minimum competence |
| --- | --- |
| Executive and risk | AI risk, accountability, claims and residual-risk decisions |
| Architecture and engineering | Model, data, agent, platform and secure lifecycle controls |
| Operations | Monitoring, incident, change and evidence procedures |
| Assurance | Sampling, technical testing, nonconformity and independence |
| Legal/compliance | Jurisdiction, contractual and sector obligations |

# Adoption Business Case

Baseline risk and customer/regulatory drivers

Cost of current fragmented controls and duplicated assurance

Expected implementation and operating cost

Commercial, resilience and trust benefits

Dependencies, constraints and residual uncertainty

Decision points for staged funding

# Stakeholder Engagement Plan

| Stakeholder | Engagement need |
| --- | --- |
| Board/executives | Material risk, resources and assurance decisions |
| Product/system owners | Scope, acceptable use and control ownership |
| Engineering/operations | Mechanisms, evidence and monitoring |
| Legal/privacy/safety | Applicable obligations and constraints |
| Procurement/suppliers | Contract, inherited controls and notification |
| Users/affected persons | Disclosure, feedback, recourse and human factors |

# Sample Adoption Scenario

A mid-size enterprise beginning with an internal generative-AI assistant should first scope the assistant, model provider, retrieval data, user population and supporting cloud services. It should choose the intended profile, assign owners, assess the full applicable catalogue, contain high-risk data and tool access, build operating evidence over a representative period, and only then decide whether to seek certification.

The Foundational profile comprises 52 controls across all nine domains, as enumerated in the controlled conformance profile. Seven controls are excluded from that profile; the exclusions are not equivalent to excluding the D9 domain.

# Publication Completeness and Intended Use

This full publication edition of GAISSF-IMP-009 is designed to stand on its own for its stated role: comprehensive program establishment and adoption planning. It includes purpose, scope, governance, operating guidance, evidence expectations, limitations, decision criteria and reusable records appropriate to that role.

Completeness does not mean that the document replaces the normative control statements, applicable law, sector-specific engineering, organizational procedures or professional judgement. Cross-referenced GAISSF documents remain part of the controlled document system.

| Completeness dimension | Treatment in this edition |
| --- | --- |
| Normative alignment | Reconciled to the authoritative 59-control baseline and controlled profile structure. |
| Operational usability | Includes roles, workflows, gates, evidence, metrics, escalation and examples where relevant. |
| Traceability | Identifies dependencies and preserves the distinction between requirements, guidance and examples. |
| Limitations | States what the document does not establish or guarantee. |
| Maintenance | Includes review triggers, change control and publication status. |

# Legal and Regulatory Integration

GAISSF provides an operational security, safety, governance and evidence framework. It does not determine which laws apply, establish statutory compliance, create a legal safe harbour, define a legal standard of care, replace competent legal advice, or guarantee that evidence collected for GAISSF purposes will satisfy a regulator, court or other authority. Organizations should maintain a jurisdiction-specific legal and regulatory obligations register and map applicable obligations to their GAISSF scope, controls, evidence, reporting processes and decision authorities.

## Legal and regulatory interface requirements

Identify applicable jurisdictions, regulators, sector rules, contractual duties and internal legal authorities before relying on this guide.

Maintain a controlled obligations register, reporting-clock register, retention schedule, legal-hold process and conflicts-of-obligation procedure.

Treat statutory, regulatory and contractual analysis as a parallel workstream to GAISSF implementation and assurance.

Record the legal basis, responsible owner, scope, decision, evidence, deadline and review date for each material obligation.

Do not represent GAISSF conformance, maturity or certification as legal approval, permission to operate, immunity from enforcement or proof that harm cannot occur.

# How to use this document

| Reader | Recommended use |
| --- | --- |
| Executive or board reader | Review purpose, decision rights, legal and regulatory integration, limitations and Notably Absent sections. |
| Program or control owner | Use workflows, templates, gates, evidence fields and escalation criteria as implementation aids. |
| Engineering or operations team | Translate guidance into system-specific procedures, configurations, runbooks and testable acceptance criteria. |
| Legal, privacy or compliance team | Validate jurisdiction-specific obligations, deadlines, retention, disclosure, privilege and regulator-facing requirements. |
| Assessor or auditor | Use the document as informative context only; test claims against the authoritative normative sources and applicable assessment criteria. |

# See Also

GAISSF-NOR-001 and the controlled conformance profile.

GAISSF-IMP-010 for operational implementation.

GAISSF-IMP-017 for evidence and preservation.

# Adoption-specific regulatory enhancements

## Legal and Regulatory Obligations Register

| Field | Required content |
| --- | --- |
| Obligation identifier | Unique identifier and source citation. |
| Jurisdiction and authority | Country, state, sector and competent authority. |
| Applicability rationale | Why the obligation applies or does not apply. |
| Affected scope | Systems, business activities, locations, suppliers and populations. |
| Responsible owner | Authorized legal, privacy, compliance or regulatory owner. |
| Deadline or clock | Reporting, response, review or remediation timing. |
| Retention and preservation | Applicable schedule, legal hold and disposal constraints. |
| GAISSF relationship | Relevant controls, evidence and known non-equivalence. |
| Decision and uncertainty | Interpretation, unresolved issue, exception and approval. |
| Review trigger | Legal change, material system change, incident or periodic review. |

## Board and delegated-committee oversight evidence

Record information supplied, material risks, unresolved obligations, remediation funding and decision rationale.

Preserve minutes, dissent, management attestations and escalation of overdue high-risk matters.

Obtain jurisdiction-specific advice on director, officer and senior-management duties; GAISSF does not define those duties or the legal standard of care.

## Retention governance

Retention periods shall be derived from applicable law, contracts, limitation periods, regulator expectations, litigation holds and business requirements. Generic periods shall not be treated as universally applicable.

## Adoption measures and engagement cadence

| Outcome | Illustrative measure |
| --- | --- |
| Scope controlled | 100% of in-scope systems have approved boundary, owner and jurisdiction record. |
| Controls owned | 100% of applicable controls have accountable and operating owners. |
| Evidence managed | Target percentage of required evidence is current, attributable and indexed. |
| Remediation funded | High-risk actions have approved owners, dates and resources. |
| Oversight active | Material legal and control issues are reported at the approved cadence. |

Illustrative engagement: monthly executive risk briefing; biweekly program steering; weekly system-owner implementation review; event-driven legal and regulatory escalation. Cadence shall be tailored to risk.

## Notably Absent — legal and regulatory boundary

No assertion that weak AI governance automatically creates personal liability or permits corporate-veil piercing.

No universal retention period.

No permission to select a profile solely by convenience or desired certificate scope.

No claim that GAISSF establishes fiduciary duties or a legal standard of care.

# Publication revision record

| Revision | Disposition |
| --- | --- |
| R2 — Regulatory and practitioner refinement | Added legal and regulatory integration, preservation, reporting, decision-record, public-claim and usability guidance. No normative GAISSF control was added, removed, renamed or amended. |
| Authority boundary | GAISSF-NOR-001, GAISSF-NOR-004 and controlled profile records remain authoritative. |